# Automated Paper Cups Shredder Machine

## Project Milestones

| Milestone No. | Phase / Activity | Description | Duration | Current Status |
| --- | --- | --- | --- | --- |
| 1 | Idea Finalization | Finalized project title and objective | Week 1 | Completed |
| 2 | Literature Survey | Studied existing shredding & recycling systems | Week 2 | Completed |
| 3 | System Design | Prepared block diagram & mechanical layout | Week 3 | Completed |
| 4 | Component Selection | Selection of motor, stepper motor, blower, frame materials | Week 4 | In Progress |
| 5 | Fabrication | Frame construction & shredder blade setup | Week 5–6 | Pending |
| 6 | Electrical Wiring | Motor & control wiring connections | Week 7 | Pending |
| 7 | Assembly | Complete system integration | Week 8 | Pending |
| 8 | Testing | Performance & safety testing | Week 9 | Pending |
| 9 | Optimization | Efficiency improvement & adjustments | Week 10 | Pending |
| 10 | Documentation | Final report & PPT preparation | Week 11 | Pending |